QA Cinema Project

03/10/2022

Sprint planning

* First group meeting
* Jade – making and sharing Git repo
* Mariana – making and sharing Jira board
* Plan: make 3 epics – one as project build (MVP) one for additional features, one for testing
* Each page will be a user story then break down into tasks within. (Bella do this)
* Bella divide user stories into our chosen epics (MVP, Additional features, Testing)
* Story points : decided as a team
* Back end team(BET) - Mariana + Bella
* Front end team (FET) – Fatima + Jade
* Scrum master – Bella
* Jade set up project + branches
* Going to have a shared google doc for branches – each update with what working on
* 2 people on backend (One DB Connection, one API work)
* 2 people front end (One aesthetics, one components)
* Assumptions document going
* Started a powerpoint to create project website overview
* Going to have 2 sprints (1 this week, 1 next week)
* Back end work expected to be faster so will create and test this week, then BET will move on to testing the front end.

04/10/2022 – Morning stand up

* Quick recap of yesterday for fatima
* Sprint 1 starts today – organised tasks for first sprint (dev and test)
* Bella + Mariana going to work on setting up database and writing APIs.
* Fatima going to work on the routes (Jade ill)

05/10/2022 –

* Yesterday
* F – routing of the pages and the navbar done yesterday
* M&B set up database and started APIs
* Today:
* M&B going to finish the APIs and then test the backend
* J&F – need a catch up as J ill yesterday – rough plan is to make home page today

6/10/2022 –

* Yesterday
* B&M – finished the APIs
* J – did the home page (figured out the carosel) + the about page and classification
* F – finished the navbar and was doing static pages (contact us)
* Today
* F – finish contact us page + other static pages
* J – finish classifications then do bits under our cinemas (opening times, places to go, etc)
* M&B – finish testing today , hopefully done with backend

7/10/2022 –

Yesterday

* M&B finished testing all the backend stuff – up to 80% coverage across the board
* J – finishes classifications page + our cinemas pages stuff
* F – formatting navbar and contact us page

Today

* M&B going to work on the front end bookings page
* J – tweak on new releases page + discussions page
* F – static pages today

10/10/2022 –

Sprint review + retrospective meeting

Review

* M&B demo back-end +tests
* J&F do walk through of their pages

Feedback/notes

* Navbar dropdowns need to close
* Navbar needs a search bar
* No one sure on how to do discussions/booking page – connections with DB – need to do some research on this
* Static pages nearly all done

What we got done last week

* Backend done:
  + Database set up
  + All needed API calls written
  + Fully tested to 80+%
* Frontend - making very good progress
  + Home page done
  + Navbar made - just need to make the search bar

Retrospective

Going well:

* Working in smaller units good
* Helpful having stand ups in the morning

Needs improvement:

* Often not sure of what other team are doing
  + Getting lots of merge conflicts where overlap
  + Need to work on communicating who doing what so less overlapping

Stand up

* Plans for today
* M&B – finish bookings page – need to work out fetch API
* J – going to look at the payments plug in and see if she can get that to work
* F – tidying up navbar and places to go page

11/10/2022 –

Yesterday –

* M&B – bookings page – got it working can now filter screenings by cinema and movie name – can choose and get redirected to payments page
* J – looking at stripe for payment (other stiff for bookings – ticket prices, customer info , email confirmation)
* F – finished content of pages

Today

* M&B - Aesthetics of bookings page + discussions page
* J – finish payment , see what left to do
* F – continued working on yesterday’s stuff

12/10/2022

Yesterday

* M&B – made the discussions page , started the
* J – working on stripe (payments) =>
* F – Finished the search bar + all pages – just adding the map for getting there page

Today

* M&B – going to continue on the selenium testing of front end (need more pages to be pushed)
* J – still need longer to work on payment page – going to push rest of stuff to dev branch for testing
* F – going to work on styling – need to fix a bug first , then will push stuff to dev for testing

13/10/2022

* This morning’s meeting involved us writing a list of everything that was still to be done
* This got put on a shared google doc that we then assigned ourselves to each job

Still to do:

* ReadMe – add coverage, check versions
* Presentation
* Email js => contact us page
* Screens page empty?
* Test payments page
* Getting there – select your cinema drop down not work + no maps
* Opening times – select your cinema not work
* Listings gallery empty?
* Make a booking page needs styling
* My bookings need to be removed from navbar
* Discussion needs styling
* Search bar needs to work
* Footer needs styling

14/10/2022

* Made a plan for the day
* 9:15-10:45 – Make presentation
* 10:45-11:15 – presentation rehearsal
* 11:150-1:00 – M&B finish selenium testing/J&F finish any front end bits.
* 2:00 – presentation rehearsal
* 2:45 – presentation
* Rest of day to finish up