QA Cinema Project

03/10/2022

* First group meeting
* Jade – making and sharing Git repo
* Mariana – making and sharing Jira board
* Plan: make 3 epics – one as project build (MVP) one for additional features, one for testing
* Each page will be a user story then break down into tasks within. (Bella do this)
* Bella divide user stories into our chosen epics (MVP, Additional features, Testing)
* Story points : decided as a team
* Back end team(BET) - Mariana + Bella
* Front end team (FET) – Fatima + Jade
* Scrum master – Bella
* Jade set up project + branches
* Going to have a shared google doc for branches – each update with what working on
* 2 people on backend (One DB Connection, one API work)
* 2 people front end (One aesthetics, one components)
* Assumptions document going
* Started a powerpoint to create project website overview
* Going to have 2 sprints (1 this week, 1 next week)
* Back end work expected to be faster so will create and test this week, then BET will move on to testing the front end.